## Slide 1
APACHE
INDIA
TOGETHER WE CAN DO THE IMPOSSIBLE
Welcome to Monthly Business Updates

## Slide 2
DIGITALIZATION
- Chandra Sekhar

## Slide 3
Digital Transformation
Total Productive Maintenance - TPM
01
Tier Audits
02
Quick Change Over - QCO
03
Robotic Process Automation - RPA
05
Ready To Load - RTL
04

## Slide 4
Projects Overall Progress Review
Digitalized
Sno | Work Matters | Go-Live | Progress | Current Situation
1 | Total Productive Maintenance | 2023/09/30 | 80% | Preparation of master data to import into the system
2 | Tier Audits | 2023/10/31 | 5% | Finalizing system enhance requirement and preparing blue print.
3 | Ready To Load | 2023/10/30 | 20% | Finalized system requirement and preparing blue print for development.
4 | Quick Change Over | 2023/11/02 | 15% | Finalized system requirement and preparing blue print for development.
5 | Robotic Process Automation | 2023/10/30 | 30% | Confirmed platform and in process of purchasing license to implement.
6 | Single Page Data Visualization (BI Report) (Productivity, Availability, Quality, ME) | 2023/09/20 | 90% | User training to take system to on-line.

## Slide 5
Projects Overall Progress Review
Digitalized

## Slide 6
Projects Overall Progress Review
Digitalized
Involved Departments 1.Planning Dept. Planning Team provide Change over Schedule to IE by 20th Of Month 2.Production team PC Team rivew the schedule & Verify QCO check list 3. VSM Will conduct the weekly meeting to coordinate functional teams for preparation change over 4. Production control(PC) PC will distribute Machinery Equipment For Model Change 5.MNT MNT will Maintain all Machinery's in Good Condition 6.Plant Technician Will assist for layout and operator arrangement based on Model change 7.QIP QC assist for Primary confirmation of the first pair 8. VSM VSM record COT,COPT during the Change over
Escalations Once change over schedule is ready QCO system will raise alerts for remind the related Departments . IE, Supervisor Technician, Maintenance/PC, QIP, PC, VSM will get 4days before notification based on department Level wise Once deadline is not meet, will raise warning alerts to related department.

## Slide 7
Projects Overall Progress Review
Digitalized
Single Page Data Visualization (BI Report)
(Productivity, Availability, Quality, ME)

## Slide 8
TO BE THE MOST RELIABLE PARTNER